**Cultural Council of Greater Jacksonville**

**December 13, 2017**

**ART IN PUBLIC PLACES PROJECT REPORT**

DIA Urban Arts Projects, Phase 2

CCGJ is seeking partnerships to provide infrastructure to the project. Artist Agreement from OGC is currently under OGC review, and almost ready. RFQ can go out when it is completed.

Courthouse Art Project

An RFP for a project manager is in progress.

Law and Liberty: The interior site location and installation method for reinstallation has been assessed. It will maintain the artist’s original and presentation used in the old Duval County Courthouse. APP is seeking an engineer, fabricator, and installer, or an architectural firm, to determine feasibility and estimated costs for the installation construction.

Water Street Parking Structure Art

The Artist Contract draft with project specifications is currently under OGC review, and almost ready.

Cuba Hunter Park Artwork

Art Selection Panel formation is in progress.

Winton Drive/Bob Hayes Legends Community Center Projects

Original site in triangle area across from Ribault High has been approved by COJ traffic engineers. Permissions and fund transfers by CM Brown are in progress. APP is seeking architect/design professional for ASP. Art Selection Panel formation is in progress.

Downtown Sculpture Initiative

Site location at Bay and Newnan: Concept design for this unique integral sculpture/structure along the vacant site perimeter is in progress.

Deinstallation of Public Art

Efforts continue with the project’s general contractor to illuminate the Runners (not part of the original design). Reinstallation and maintenance are anticipated in 2018. A funding source, such as a sponsor, for the lighting and plaques needs to be identified. For conservation, $26,500 in treatment costs is estimated for the Fire Memorial and the male River Runner.

Conservation and Maintenance

The RFP for Maintenance & Conservation is still under review by the CSPEC. APPC members received Community Survey Packages to disseminate information at their assigned locations. The general use survey for distribution can be found here: <http://www.culturalcouncil.org/appsurvey.html> APPC review of submissions will be moved to the January 2018 APPC meeting.

Acceptance of Gifts

A Gifts Panel, led by an APPC member, needs to be formed at this time. Standard scoring criteria for new acquisitions and gifts are currently is development.

APP Ordinance and Advocacy Plan

CCGJ is working with COJ to revise the APP ordinance including policies and procedures. An advocacy plan needs to be developed for FY17-18.

APP Committee Nominations

The Community Representative seat for Planning District 6 is open and nominations are being solicited at this time.

Art in Public Places Internships

APP is accepting applications for spring 2018 internships.